RESOLUTE COMPLIANCE ADVISORY LLP Governance · Risk · Compliance

EXECUTIVE SUMMARY

NCA ECC-1:2018 + SAMA CSF

Compliance Audit

Prepared for Al Ameen Insurance Company شركة الأمين للتأمين Insurance · Riyadh, Saudi Arabia Audit Period: 15 July 2024 – 31 October 2024

| Prepared by kay Shahbaaz GRC Auditor | Date 31 October 2024 | Document Ref RCA-P3-006 |
| --- | --- | --- |

CONFIDENTIALITY NOTICE This document is prepared exclusively for the Board of Directors and Senior Management of Al Ameen Insurance Company. It contains confidential audit findings and proprietary information belonging to Resolute Compliance Advisory LLP. It may not be disclosed, reproduced, or distributed without prior written consent.

# Document Control

| Document Title | NCA ECC-1:2018 + SAMA CSF Compliance Audit — Executive Summary |
| --- | --- |
| Document Ref | RCA-P3-006 |
| Client | Al Ameen Insurance Company |
| Project | NCA ECC-1:2018 + SAMA CSF Compliance Audit |
| Prepared by | kay Shahbaaz — GRC Auditor |
| Reviewed by | Resolute Compliance Advisory LLP |
| Audit Period | 15 July 2024 – 31 October 2024 |
| Report Date | 31 October 2024 |
| Version | v1.0 |
| Classification | CONFIDENTIAL |
| Audience | Board of Directors and Senior Management — Al Ameen Insurance Company |

# 1.  Purpose and Audience

This Executive Summary is prepared for the Board of Directors and Senior Management of Al Ameen Insurance Company. It presents the headline findings, overall cybersecurity posture assessment, and priority actions arising from the independent compliance audit conducted by Resolute Compliance Advisory LLP against the NCA Essential Cybersecurity Controls (ECC-1:2018) and the SAMA Cybersecurity Framework (CSF).

The full audit findings, detailed evidence, root cause analysis, and technical recommendations are documented in the Audit Findings Report (RCA-P3-003). The Corrective Action Plan (RCA-P3-005) sets out the full 30-action remediation programme across four phases spanning November 2024 to October 2025. This summary is designed to provide Board and Senior Management with a clear and concise picture of the organisation's current cybersecurity posture and the decisions required to begin the remediation programme.

# 2.  Overall Cybersecurity Posture

The audit assessed Al Ameen Insurance Company against all 114 controls of NCA ECC-1:2018 and evaluated cybersecurity maturity across all four pillars of the SAMA Cybersecurity Framework. The results indicate a cybersecurity posture that is significantly below the requirements of both frameworks and below the standard expected of a SAMA-regulated insurance organisation operating at this scale.

| NCA ECC-1:2018 | SAMA Cybersecurity Framework |
| --- | --- |
| 29.0% | 1.6 / 4.0 |
| Overall Conformance 33 Conformant · 48 Partial · 33 Non-Conformant | Overall Maturity Score Target: 3.0 · Gap: 1.4 |

An overall ECC-1:2018 conformance rate of 29.0% places Al Ameen in the bottom tier of SAMA-regulated entities assessed by this Firm. Of the 114 controls assessed, only 33 are fully conformant. A further 48 controls are partially implemented — meaning controls exist in some form but are inconsistently applied, undocumented, or insufficiently evidenced. Thirty-three controls are entirely absent. The SAMA CSF overall maturity of 1.6 out of 4.0 reflects an organisation at an early, ad hoc stage of cybersecurity programme development. The target maturity of 3.0 (Defined) across all pillars represents a significant but achievable gap with sustained remediation effort over the next twelve months.

The strongest area is Cybersecurity Operations, where basic technical controls are in place — perimeter firewall, endpoint antivirus, and Microsoft 365 email security controls. These represent a functional baseline from which the organisation can build. The weakest areas are Cybersecurity Resilience (16.7% conformance) and Third-Party Cybersecurity (21.4% conformance), where foundational controls are entirely absent. Cybersecurity Governance and Risk Management conformance reflects the absence of a formal governance structure, appointed cybersecurity leader, and risk management programme — the absence of which is the root cause of the majority of findings identified in this audit.

# 3.  Key Audit Findings

The audit identified five Critical findings and five High findings across the five ECC-1:2018 domains. The Critical findings represent systemic governance and structural failures; the High findings represent significant operational control gaps that individually carry material risk. Taken together, they reflect an organisation that has not yet established a formal cybersecurity programme.

| Ref | Finding | ECC Domain | Rating |
| --- | --- | --- | --- |
| F-001 | No Cybersecurity Strategy or Governance Structure | Domain 1 | Critical |
| F-002 | No Designated CISO or Cybersecurity Accountability | Domain 1 | Critical |
| F-003 | No Formal Cyber Risk Assessment Process | Domain 2 | Critical |
| F-004 | No Third-Party Cybersecurity Requirements in Vendor Contracts | Domain 4 | Critical |
| F-005 | No Business Continuity or Disaster Recovery Plan | Domain 5 | Critical |
| F-006 | No Security Awareness Training Programme | Domain 1 | High |
| F-007 | Shared Admin Credentials on Oracle Insurance — Live Risk | Domain 3 | High |
| F-008 | Vulnerability Management Ad Hoc — No Schedule or Patch SLA | Domain 3 | High |
| F-009 | No Incident Response Procedure Documented or Tested | Domain 3 | High |
| F-010 | Audit Log Retention 30 Days — SAMA Requires 12 Months | Domain 3 | High |

LIVE RISK — IMMEDIATE ACTION REQUIRED Finding F-007 identifies shared administrator credentials in active use on Oracle Insurance Policy Administration. This represents an unmitigated, live risk scored at L5 × I5 = 25 (Critical). Individual named administrator accounts must be created, the shared account disabled, and credentials rotated within five business days of receipt of this report. This action must proceed independently of the phased corrective action schedule.

# 4.  SAMA CSF Maturity Assessment

The SAMA Cybersecurity Framework maturity assessment evaluated the organisation's cybersecurity programme across four pillars. The overall maturity of 1.6 indicates that cybersecurity activities are largely ad hoc and undocumented across the organisation.

| Pillar | Current | Target | Gap | Status |
| --- | --- | --- | --- | --- |
| 1. Leadership & Governance | 1.5 | 3.0 | 1.5 | Below Target |
| 2. Risk & Compliance | 1.5 | 3.0 | 1.5 | Below Target |
| 3. Operations & Technology | 2.0 | 3.0 | 1.0 | Below Target |
| 4. Third-Party Management | 1.5 | 3.0 | 1.5 | Below Target |
| OVERALL | 1.6 | 3.0 | 1.4 | Below Target |

Operations and Technology scores highest at 2.0, reflecting the existence of basic technical controls. All other pillars score at 1.5, indicating that while some basic elements exist — such as regulatory awareness within the compliance function and commercial contracts with vendors — the cybersecurity-specific components of governance, risk management, and third-party oversight have not been formalised. Achieving the target maturity of 3.0 across all pillars requires the organisation to move from ad hoc, individual awareness to documented, consistently implemented, and management-reviewed cybersecurity processes.

# 5.  Remediation Programme

The Corrective Action Plan (RCA-P3-005) sets out 30 corrective actions across four phases spanning November 2024 to October 2025. All actions are linked to specific audit findings and risk register entries. Phase 1 and Phase 2 actions carry the highest priority and require Board-level commitment to resource allocation and organisational change.

| Phase | Period | Actions | Focus Areas |
| --- | --- | --- | --- |
| Phase 1 | Nov–Dec 2024 | 8 | Critical governance & live risks — CISO appointment, Oracle Insurance shared credentials remediation, third-party access review, Azure AD log retention, user access audit |
| Phase 2 | Jan–Mar 2025 | 12 | Risk management, incident response, centralised log management, mandatory security awareness training, cybersecurity policy framework, SAMA breach notification procedure, MFA on Oracle Insurance |
| Phase 3 | Apr–Jun 2025 | 8 | Third-party contractual security requirements for Najm, Munich Re, and Swiss Re; vendor security assessments; scheduled vulnerability management programme; BCP/DRP development; offsite backup capability |
| Phase 4 | Jul–Oct 2025 | 2 | Full BCP/DR tabletop exercise and validation; SAMA CSF maturity validation assessment; regulatory readiness evidence pack |

The single most important enabler for the entire remediation programme is the appointment of a CISO or designated cybersecurity accountable person. Without a named owner for the cybersecurity programme, the corrective action plan has no driver, no escalation path, and no mechanism to report progress to the Board. This appointment should be the first action taken following receipt of this report.

The estimated timeline to achieve SAMA CSF maturity Level 3.0 across all pillars is twelve months from the commencement of Phase 1. This is contingent on the timely appointment of a CISO, Board approval of the corrective action plan, and adequate resource allocation — budget, staff time, and legal engagement for third-party contract renegotiation.

# 6.  Board and Senior Management Actions Required

The following actions are required from the Board of Directors and Senior Management to initiate the remediation programme. These are not delegatable to the IT function — they require executive decision and authorisation.

Board Priority Actions - Appoint a CISO or designate a cybersecurity accountable person at senior management level — this is the prerequisite for all other remediation - Remediate the live shared credential risk on Oracle Insurance within five business days — this is an active, unmitigated threat - Approve the corrective action plan (RCA-P3-005) and allocate budget and resources for Phase 1 — November to December 2024 - Establish cybersecurity as a standing Board agenda item with quarterly reporting from the appointed CISO - Commission legal review of Najm, Munich Re, and Swiss Re contracts to initiate cybersecurity clause renegotiation

Auditor Statement This audit was conducted independently and in accordance with the engagement scope defined in RCA-P3-001. All findings are based on evidence collected during the fieldwork period of 29 July to 07 August 2024 and validated through stakeholder interviews and document review. The findings reflect the state of controls at the time of the audit. Resolute Compliance Advisory LLP is available to support Al Ameen Insurance Company in interpreting these findings and in planning the remediation programme. The Firm looks forward to reassessing the organisation's cybersecurity posture at the conclusion of the corrective action programme. kay Shahbaaz ¦ GRC Auditor ¦ Resolute Compliance Advisory LLP ¦ 31 October 2024