RESOLUTE COMPLIANCE ADVISORY LLP Governance · Risk · Compliance

EXECUTIVE SUMMARY NCA ECC-2:2024 Delta Assessment

|  | Prepared for Al Ameen Insurance Company Insurance · Riyadh, Kingdom of Saudi Arabia Engagement: NCA ECC-2:2024 Delta Assessment (RCA-P3C) Period: 03 February 2025 – 30 April 2025 Date: 30 April 2025 |
| --- | --- |

| Prepared by kay Shahbaaz GRC Auditor | Date 30 April 2025 | Document Ref RCA-P3C-005 |
| --- | --- | --- |

CONFIDENTIALITY NOTICE This document is prepared exclusively for Al Ameen Insurance Company and is intended for presentation to the Board of Directors and senior management. Unauthorised disclosure is strictly prohibited.

Document Control

| Document Title | Executive Summary — NCA ECC-2:2024 Delta Assessment |
| --- | --- |
| Document Ref | RCA-P3C-005 |
| Client | Al Ameen Insurance Company |
| Prepared by | kay Shahbaaz, GRC Auditor |
| Date | 30 April 2025 |
| Version | v1.0 |
| Classification | CONFIDENTIAL |

| 1 | Purpose of This Document |
| --- | --- |

This Executive Summary is prepared for the Board of Directors and senior management of Al Ameen Insurance Company. It presents the key findings, performance metrics, and recommended actions arising from the NCA ECC-2:2024 Delta Assessment conducted by Resolute Compliance Advisory LLP between 03 February and 30 April 2025.

This engagement is a continuation of the Project 3 audit (RCA-P3, October 2024), in which an overall NCA ECC-1:2018 conformance of 29% was identified. The delta assessment evaluates progress made and assesses Al Ameen against the updated NCA ECC-2:2024 framework, which became the applicable regulatory baseline in October 2024.

Full findings are documented in the Delta Assessment Findings Report (RCA-P3C-003) and the Updated Risk Register (RCA-P3C-004). This document is designed to be read as a standalone Board-level summary.

| 2 | Performance Scorecard |
| --- | --- |

| Key Metric | Oct 2024 Baseline | Apr 2025 (ECC-2:2024) | Movement |
| --- | --- | --- | --- |
| ECC Conformance | 29% (ECC-1:2018) | 39% (ECC-2:2024) | ▲ +10 percentage points |
| Framework | ECC-1:2018 (114 ctrls) | ECC-2:2024 (108 ctrls) | Framework updated Oct 2024 |
| Conformant Controls | 33 / 114 | 42 / 108 | ▲ +9 controls conformant |
| Critical Findings | 5 Critical | 3 Critical (open) | ▼ 2 resolved |
| High Findings | 5 High | 4 High (open) | ▼ 1 resolved (log retention) |
| Live Critical Risk | R-006: ACTIVE (L5×I5) | R-006: CLOSED | ✓ Resolved — Oracle creds revoked |
| New ECC-2:2024 Gaps | — | 10 new gaps | Crypto, supply chain, threat intel |
| SAMA CSF Maturity | 1.6 / 4.0 | Est. 2.1 / 4.0 | ▲ Governance domain improving |
| Target Conformance | — | 60% by Oct 2025 | On track if Phase 2–3 executed |

| 3 | Phase 1 Remediation Achievements |
| --- | --- |

Phase 1 of the corrective action plan (November–December 2024) is substantially complete. Seven of eight Phase 1 actions have been verified with supporting evidence:

| Phase 1 Achievement | Outcome |
| --- | --- |
| ✓ IT Security Manager appointed | Governance structure established. Cybersecurity has a named owner with Board reporting. |
| ✓ Oracle shared credentials revoked | Live Critical risk R-006 (L5×I5=25) closed. Individual named accounts provisioned for all Oracle administrators. |
| ✓ Azure AD MFA enforced — privileged accounts | 14 privileged accounts now require MFA. Significant IAM improvement over ECC-1 baseline. |
| ✓ Log retention extended to 12 months | SAMA log retention requirement met. Azure Monitor and Sentinel log sources confirmed at 365 days. |
| ✓ Cybersecurity policy ratified by Board | Top-level cybersecurity policy (v1.0) approved January 2025. Governance foundation established. |
| ✓ All-staff awareness training delivered | 271 of 290 employees attended December 2024 session (93%). Make-up session completed March 2025. |
| ✓ Critical asset inventory completed | 47 critical systems documented. Oracle Insurance, Guidewire, Azure AD, network infrastructure catalogued. |

CA-008 (third-party risk framework development) remains In Progress — a consultant has been engaged and the framework is expected by March 2025.

| 4 | ECC-2:2024 Conformance by Domain |
| --- | --- |

| Domain | Controls | Conformant | Rating | Auditor Comment |
| --- | --- | --- | --- | --- |
| 1. Cybersecurity Governance | 28 | 9 (32%) | Developing | Policy ratified. Risk assessment underway. Cryptographic governance absent. |
| 2. Cybersecurity Defence | 44 | 22 (50%) | Improving | IAM strongest domain. Vulnerability mgmt, EDR, AppSec not yet started. |
| 3. Cybersecurity Resilience | 17 | 5 (29%) | Weak | Log retention SAMA-compliant. IRP and BCP/DRP entirely absent. |
| 4. Third-Party & Cloud Security | 15 | 4 (27%) | Weak | No security clauses in Najm or Shafafiyah contracts. New ECC-2 gaps unaddressed. |
| 5. ICS/OT Security | 4 | N/A | N/A | Not applicable — insurance operations only. |
| TOTAL | 108 | 42 (39%) | Developing | ▲ +10pp from ECC-1 baseline. Target 60% by October 2025. |

| 5 | Key Findings |
| --- | --- |

Seven findings were raised in the delta assessment: 4 Critical, 3 High. Four are new gaps introduced by ECC-2:2024 requirements that did not exist in ECC-1:2018. Three are retained from Project 3 with no or partial remediation progress.

| Ref | Severity | Finding | Status |
| --- | --- | --- | --- |
| DG-001 | Critical | No cryptographic controls policy or inventory | Non-Conformant — New ECC-2:2024 Gap |
| DG-002 | Critical | No security clauses in Najm and Shafafiyah contracts | Non-Conformant — Phase 2 Priority |
| RF-001 | Critical | Incident response plan absent — no IRP, no NCA/SAMA notification process | Non-Conformant — Immediate Action Required |
| RF-002 | Critical | No BCP or DRP — on-site tape backup only, no RTO/RPO defined | Non-Conformant — Phase 3 Priority |
| DG-003 | High | Supply chain risk not assessed — Munich Re and Swiss Re | Non-Conformant — New ECC-2:2024 Gap |
| DG-004 | High | No threat intelligence capability | Non-Conformant — New ECC-2:2024 Gap |
| DG-005 | High | No quantum-readiness roadmap | Non-Conformant — Linked to DG-001 |

| 6 | Conformance Trajectory |
| --- | --- |

The chart below illustrates the conformance trajectory from the October 2024 baseline to the current position and the October 2025 target:

| Oct 2024 | Apr 2025 (Current) | Oct 2025 (Target) |
| --- | --- | --- |
| 29% ECC-1:2018 Baseline 5 Critical ¦ 5 High | 39% ECC-2:2024 Current 3 Critical ¦ 4 High | 60%+ ECC-2:2024 Target Certification-ready posture |

The 60% target is achievable if Phase 2 and Phase 3 CAP actions are executed on schedule and the five new ECC-2:2024 delta gap actions (CA-031 to CA-035) are completed by July 2025. A follow-up progress review is recommended for September 2025.

| 7 | Priority Actions for Board Attention |
| --- | --- |

The following seven actions require Board-level awareness and oversight. The first three are matters of immediate priority:

| Priority | Ref | Action | Target | Finding |
| --- | --- | --- | --- | --- |
| 1 — CRITICAL | CA-014 | Draft, approve, and test cybersecurity Incident Response Plan including NCA and SAMA notification procedures | 30 Jun 2025 | RF-001 |
| 2 — CRITICAL | CA-032 | Execute cybersecurity addenda with Najm and Shafafiyah — security obligations, right-to-audit, incident notification | 30 Jun 2025 | DG-002 |
| 3 — HIGH | CA-031 | Establish cryptographic controls policy and conduct cryptographic asset discovery across all critical systems | 31 May 2025 | DG-001 |
| 4 — HIGH | CA-013 | Complete Tenable.io deployment; conduct first vulnerability scan; establish Critical/High patching SLA | 30 Apr 2025 | F-008 |
| 5 — HIGH | CA-019 | Implement off-site backup for Oracle Insurance and Guidewire; define RTO/RPO targets | 31 May 2025 | RF-002 |
| 6 — HIGH | CA-034 | Subscribe to NCA threat intelligence feeds; assign IT Security Manager as owner | 31 May 2025 | DG-004 |
| 7 — HIGH | CA-033 | Supply chain risk assessment for Munich Re and Swiss Re; include cybersecurity clauses in treaty addenda | 31 Jul 2025 | DG-003 |

| 8 | Auditor's Statement |
| --- | --- |

AUDITOR'S STATEMENT FOR THE BOARD Resolute Compliance Advisory LLP conducted the NCA ECC-2:2024 Delta Assessment of Al Ameen Insurance Company during February and March 2025. This engagement assessed the Client's cybersecurity posture against all 108 controls of the updated NCA Essential Cybersecurity Controls framework and verified remediation progress against the 30 corrective actions issued in October 2024. The Board is advised that Phase 1 remediation has been materially effective. The live Critical risk identified in October 2024 — shared administrator credentials on the Oracle Insurance production system — has been resolved. A cybersecurity policy has been approved by the Board and a dedicated IT Security Manager has been appointed. Overall ECC-2:2024 conformance has improved from 29% (ECC-1 baseline) to 39%. However, significant gaps remain. Al Ameen has no incident response plan, no business continuity or disaster recovery capability, and no cybersecurity obligations in contracts with key regulated counterparties Najm and Shafafiyah. The NCA ECC-2:2024 framework introduces ten new requirements in cryptographic governance, supply chain security, and threat intelligence that are currently unaddressed. The Board is requested to note: (1) the closure of the October 2024 live Critical risk; (2) the seven Phase 1 achievements; (3) the two remaining Critical open findings (RF-001: IRP absent; RF-002: no BCP/DRP) requiring Board-level oversight; and (4) the 60% ECC-2:2024 conformance target for October 2025, which is achievable if Phase 2 and 3 actions are executed on schedule.

This Executive Summary is issued by Resolute Compliance Advisory LLP under engagement RCA-P3C. For the full findings, refer to RCA-P3C-003 (Delta Assessment Findings Report) and RCA-P3C-004 (Updated Risk Register). Queries should be directed to kay Shahbaaz, GRC Auditor.