EXECUTIVE SUMMARY

ISO 27001:2022 + SOC 2 Compliance Assessment

RCA-P1-007  ·  Final  ·  28 February 2024

Prepared for Brightpath Technologies Pvt. Ltd. IT Services · Bengaluru, India Engagement Period: 02 October 2023 – 28 February 2024

| Prepared by kay Shahbaaz | Title GRC Analyst | Date 28 February 2024 |
| --- | --- | --- |

CONFIDENTIALITY NOTICE This document is prepared exclusively for Brightpath Technologies Pvt. Ltd. and contains confidential information belonging to Resolute Compliance Advisory LLP. It may not be disclosed, reproduced, or distributed to any third party without prior written consent.

# Document Control

| Field | Details |
| --- | --- |
| Document Title | Executive Summary — ISO 27001:2022 + SOC 2 Compliance Assessment |
| Document Ref | RCA-P1-007 |
| Client | Brightpath Technologies Pvt. Ltd. |
| Frameworks | ISO 27001:2022 + SOC 2 (Security + Availability) |
| Prepared by | kay Shahbaaz |
| Reviewed by | Resolute Compliance Advisory LLP |
| Date | 28 February 2024 |
| Version | v1.0 |
| Classification | CONFIDENTIAL |
| Status | Final |
| Supporting Docs | RCA-P1-001 through RCA-P1-006 |

# 1.   Purpose and Scope

This Executive Summary presents the key findings, risk posture, and strategic recommendations arising from the ISO 27001:2022 Gap Assessment and SOC 2 Readiness Assessment conducted by Resolute Compliance Advisory LLP on behalf of Brightpath Technologies Pvt. Ltd. It is intended for review by senior management and the Board.

The full technical findings are documented in the supporting engagement deliverables (RCA-P1-002 through RCA-P1-006). This document provides the management-level view required to understand Brightpath's current information security posture, the investment required to achieve compliance, and the commercial case for acting on the identified gaps.

## 1.1   Engagement Context

Brightpath Technologies provides managed IT services and custom software solutions to clients in the United States. As US-based clients increasingly require their service providers to demonstrate formal compliance with security frameworks — including ISO 27001:2022 certification and SOC 2 attestation — Brightpath's ability to compete for and retain this business is directly tied to the outcome of this engagement.

The assessment was conducted between October 2023 and January 2024 and covers all 93 ISO 27001:2022 Annex A controls and 30 SOC 2 Trust Services Criteria across the Security and Availability categories.

# 2.   Key Findings at a Glance

| 37.6% ISO 27001:2022 Conformance 35 of 93 controls | 6 Critical Findings Require immediate action | 27 Total Risks Identified Across 9 domains | Not Ready SOC 2 Readiness 0 of 30 criteria fully met | 34 Remediation Actions Feb 2024 – Feb 2025 | 9–12 mo Estimated Time to Cert Readiness ISO 27001:2022 Stage 1 |
| --- | --- | --- | --- | --- | --- |

The figures above summarise the overall outcome of this engagement. Brightpath demonstrates foundational IT capability — the infrastructure, personnel, and operational intent are in place. What is absent is the formal governance layer: documented policies, a risk-driven approach to security decisions, and the management oversight structures required by both frameworks.

This is a common profile for a technology organisation at this stage of its compliance journey. The gap is closable within the timeframe proposed in the Remediation Roadmap (RCA-P1-006), provided management commitment and resource allocation are secured promptly.

# 3.   ISO 27001:2022 Assessment Summary

## 3.1   Overall Conformance

| Control Theme | Total | Non-Conformant | Partial | Conformant |
| --- | --- | --- | --- | --- |
| Organisational Controls (A.5) | 37 | 8 | 18 | 11 |
| People Controls (A.6) | 8 | 1 | 4 | 3 |
| Physical Controls (A.7) | 14 | 2 | 6 | 6 |
| Technological Controls (A.8) | 34 | 5 | 14 | 15 |
| TOTAL | 93 | 16 | 42 | 35 |

Of the 93 Annex A controls assessed, 35 are Conformant, 42 are Partial (partially implemented with identified gaps), and 16 are Non-Conformant (no implementation evidence). The overall conformance rate of 37.6% reflects an organisation that has basic IT practices in place but has not yet formalised them into a structured Information Security Management System.

## 3.2   Six Critical Findings

The following six findings represent foundational gaps. Each would independently result in a major non-conformity at a Stage 1 or Stage 2 certification audit. All six must be addressed before Brightpath commences the certification process.

| Ref | Finding | Recommended Action |
| --- | --- | --- |
| F-001 | No Information Security Policy or ISMS Framework | Develop and sign-off IS Policy; define ISMS scope under Clause 4.3 |
| F-002 | No Information Asset Inventory | Build formal asset inventory; assign owners; classify by sensitivity |
| F-003 | No Risk Assessment Process | Define methodology; conduct risk assessment; produce Risk Treatment Plan |
| F-004 | No Access Control Policy + Unmanaged Privileged Access | Implement AC Policy; enforce least-privilege; revoke former-employee access now |
| F-005 | No Supplier Security Management Framework | Vendor register; security assessments; IS clauses in all contracts |
| F-006 | No Incident Response Capability | Develop IRP with defined roles, severity levels, and escalation procedures |

# 4.   SOC 2 Readiness Assessment Summary

## 4.1   Readiness by Category

| Category | Criteria | Audit Readiness |
| --- | --- | --- |
| Common Criteria (CC1–CC9) | Security | Partially Ready |
| Availability (A1.1–A1.3) | Availability | Not Ready |

Neither of the two in-scope Trust Services categories — Security (CC1–CC9) and Availability (A1.1–A1.3) — is currently in a state of audit readiness. The Security category is assessed as Partially Ready due to the existence of basic controls in some areas; however, critical gaps in risk assessment (CC3), access management (CC6), and incident response (CC7) represent standalone audit failure points.

The Availability category is assessed as Not Ready. As a managed IT services provider, Brightpath has implicit and contractual obligations to maintain service availability for its US-based clients. The absence of defined SLAs, capacity management controls, and a tested Disaster Recovery Plan means the organisation cannot currently demonstrate meeting these obligations to a SOC 2 auditor.

## 4.2   Commercial Significance

SOC 2 compliance is increasingly a baseline contractual requirement for technology service providers to US enterprises. The absence of a SOC 2 report currently limits Brightpath's addressable market and creates a competitive disadvantage relative to peers who hold SOC 2 Type II attestations. The investment required to achieve SOC 2 Type I readiness runs largely parallel to the ISO 27001 remediation effort — the two programmes share approximately 70% of their control requirements.

# 5.   Risk Summary

## 5.1   Risk Distribution

The Risk Register (RCA-P1-005) documents 27 information security risks across 9 domains. The distribution by inherent risk rating is as follows:

- Critical (score 20–25): 8 risks — require immediate escalation to senior management

- High (score 12–19): 14 risks — require remediation within 90 days

- Medium (score 6–11): 5 risks — require remediation within 180 days

- Low (score 1–5): 0 risks at this stage

## 5.2   Risk Heat Map

The map below plots the 14 highest-priority risks by Likelihood (L1–L5, horizontal) and Impact (I1–I5, vertical). Red = Critical, Amber = High, Gold = Medium, Green = Low.

| Impact \ L→ | L1 | L2 | L3 | L4 | L5 |
| --- | --- | --- | --- | --- | --- |
| I5 |  | R-016 | R-008 R-009 R-012 R-018 R-021 R-024 | R-001 R-003 R-005 | R-006 |
| I4 |  |  | R-007 | R-002 R-015 |  |
| I3 |  |  |  |  |  |
| I2 |  |  |  |  |  |
| I1 |  |  |  |  |  |

R-006 (former employee credentials — live risk) is plotted at L5 × I5 and represents the most immediately critical risk identified during this assessment. This must be addressed before any other action.

# 6.   Remediation Roadmap Summary

The Remediation Roadmap (RCA-P1-006) defines 34 prioritised actions across four phases spanning February 2024 to February 2025. The phasing reflects both urgency and logical dependency — foundational governance actions must precede technical control implementation.

- Phase 1 — Immediate (Feb–Mar 2024): 5 actions. Governance foundation, live risk remediation. Non-negotiable starting point.

- Phase 2 — Short-Term (Mar–Jun 2024): 11 actions. Risk assessment, access controls, IRP, vulnerability management, vendor contracts.

- Phase 3 — Medium-Term (Jun–Sep 2024): 12 actions. Network segmentation, SDLC security, BCP/DRP, data protection controls.

- Phase 4 — Long-Term (Sep 2024–Feb 2025): 6 actions. Internal audit, management review, Stage 1 certification audit, SOC 2 readiness review.

The roadmap has been designed to be deliverable by Brightpath's existing IT and HR teams with targeted external advisory support at key milestones. The certification audit (Phase 4) requires engagement with an accredited Certification Body and should be procured in advance of the Phase 3 completion target.

# 7.   Certification and Attestation Pathway

| Timeline | Milestone | Key Activities |
| --- | --- | --- |
| Feb – Mar 2024 | Immediate Actions | Policy framework, ISMS scope, access revocation, risk methodology defined |
| Mar – Jun 2024 | Short-Term Remediation | Asset inventory, risk assessment, access controls, IRP, vendor addenda, awareness training |
| Jun – Sep 2024 | Medium-Term Remediation | Vulnerability management, network segmentation, secure SDLC, BCP/DRP development |
| Sep – Nov 2024 | Internal Audit & Review | ISO 27001:2022 internal audit (Clause 9.2) + Management Review (Clause 9.3) |
| Dec 2024 | Stage 1 Audit Ready | Documentation review by accredited Certification Body — target: no major non-conformities |
| Feb 2025 | Stage 2 Audit Target | Implementation audit — certification decision expected Q1 2025 |
| H2 2025 | SOC 2 Type I Target | Commission SOC 2 Type I audit once control environment is stable for 6+ months |

The pathway above reflects a realistic but demanding schedule. The 9–12 month timeline to Stage 1 audit assumes active management commitment, dedicated resource allocation, and timely completion of Phase 1 and Phase 2 actions. Slippage in Phases 1 or 2 will delay the certification timeline proportionally.

SOC 2 Type II certification — which covers a minimum 6-month observation period of operating effectiveness — is targeted for 2026 subject to Type I completion. Brightpath should plan for this as a 24–30 month total journey from the commencement of this remediation programme.

# 8.   Management Recommendations

Resolute Compliance Advisory LLP presents the following five recommendations for the consideration of Brightpath's senior management and Board:

- 1.  Appoint an Information Security Officer immediately. Remediation without clear ownership will stall. This does not require a new hire — a senior IT or operations leader can be designated as accountable while the function is being built.

- 2.  Treat former-employee credential revocation as a Board-level action item for this week. R-006 is a live risk identified during this assessment. Two former employees retain active system access. This must be resolved before any other remediation activity begins.

- 3.  Commit to the Remediation Roadmap as a funded programme. The 34 actions in RCA-P1-006 require budget, time, and people. Treating compliance as a background activity will not achieve certification readiness within the proposed timeline. A formal programme with a named sponsor, quarterly reviews, and board visibility is recommended.

- 4.  Leverage the ISO 27001 and SOC 2 programmes as a single initiative. The two frameworks share approximately 70% of their control requirements. Running them as separate projects wastes resource. The Remediation Roadmap (RCA-P1-006) is designed as a unified programme — adopt it as such.

- 5.  Communicate the compliance programme to US clients as a competitive differentiator. Clients who require ISO 27001 or SOC 2 will view the in-progress programme positively if communicated proactively. Brightpath can reference this engagement and the remediation timeline as evidence of commitment to security without waiting for the final certificate.

This Executive Summary has been prepared by Resolute Compliance Advisory LLP based on the findings of the gap assessment conducted between October 2023 and January 2024. All findings are based on information available at the time of assessment.

| kay Shahbaaz GRC Analyst Resolute Compliance Advisory LLP 28 February 2024 |  |
| --- | --- |